# Buildertrend Replacement Planning Packet

Requirements Matrix and Client Interview Worksheet

This document is designed to help scope a custom app to replace the Buildertrend features your client actually uses, starting with the confirmed needs: client portal functionality and QuickBooks integration.

# 1. Requirements Matrix

Use this matrix during discovery to identify what the client uses today, what must be included in an MVP, and where QuickBooks creates data-sync dependencies.

| Feature / Module | Main users | What the replacement app should do | Priority | MVP phase | QuickBooks dependency |
| --- | --- | --- | --- | --- | --- |
| Client portal | Homeowner/client, PM | Let clients log in, view project status, updates, schedules, financial items, and communicate with the builder. | Must-have | Phase 1 | Indirect |
| Messaging / comments | Client, PM, office | Provide threaded project communication, project-level notes, and searchable message history. | Must-have | Phase 1 | No |
| File / photo storage | Client, PM, office, subs | Upload and share documents, plans, progress photos, receipts, and other project files inside each job. | Must-have | Phase 1 | No |
| Invoices + payments | Client, office, PM | Create/send invoices, allow online payments, and show invoice/payment status in the client portal. | Must-have | Phase 1 | Yes |
| QuickBooks integration | Office/admin/bookkeeper | Two-way sync for jobs, clients, bills, invoices, payments, estimates, time entries, and budget actuals. | Must-have | Phase 1 | Core dependency |
| Schedule / calendar | PM, supers, client, subs | Maintain project schedules with calendar-style visibility, milestone tracking, and schedule sharing. | Must-have | Phase 1 | No |
| Tasks / punch list | PM, supers, field crew, subs | Assign tasks, track completion, and manage field follow-up and punch list items. | High | Phase 2 | No |
| Change orders | PM, office, client | Create and approve scope changes with pricing impact, documentation, and client sign-off. | High | Phase 2 | Yes |
| Daily logs | PM, super, field team | Capture daily activity, weather, site notes, progress photos, and field updates. | Medium-high | Phase 2 | No |
| Budget / job costing | PM, office, owner | Track estimate vs. budget vs. actual costs by job and cost code. | High | Phase 2 | Yes |
| Estimates / proposals | Sales, owner, office | Build estimates and proposals, then convert awarded work into project setup data. | Medium | Phase 3 | Yes |
| Time clock | Field crew, PM, payroll | Allow crews to clock in/out by job and sync approved time to accounting/payroll workflows. | Medium | Phase 3 | Yes |
| Selections / submittals | Client, PM, designer | Manage client finish choices, approvals, and supporting project records. | Medium | Phase 3 | Possible |
| Warranties | Client, service team | Track post-completion warranty requests, status, and service follow-up. | Low-medium | Phase 4 | No |
| CRM / leads | Sales, owner | Track leads, activities, pipeline stages, and preconstruction proposal status. | Low | Phase 4 | Optional |

## Recommended MVP Starting Point

Client portal

Messaging / comments

File / photo storage

Invoices + payments

QuickBooks integration

Schedule / calendar

# 2. Client Interview Worksheet

Use this worksheet to confirm exactly which workflows the client uses today and what their replacement app must support.

## A. Company + Role Context

Company name: ____________________________________________________________

Primary contact: ____________________________________________________________

Who will use the app internally? (owner, PM, office manager, bookkeeper, superintendent, field staff): ____________________________________________________________

Who needs external access? (clients, subcontractors, vendors, designers): ____________________________________________________________

Approximate number of active projects at one time: ____________________________________________________________

Mobile use required? Yes / No ____________________________________________________________

## B. Current Buildertrend Usage

| Feature / Workflow | Uses today? (Y/N) | Must-have / Nice-to-have / Not needed | Who uses it? | Notes / pain points |
| --- | --- | --- | --- | --- |
| Client portal |  |  |  |  |
| Messaging / comments |  |  |  |  |
| File / photo sharing |  |  |  |  |
| Invoices |  |  |  |  |
| Online payments |  |  |  |  |
| QuickBooks sync |  |  |  |  |
| Scheduling |  |  |  |  |
| Tasks / punch list |  |  |  |  |
| Change orders |  |  |  |  |
| Daily logs |  |  |  |  |
| Budget / job costing |  |  |  |  |
| Estimates / proposals |  |  |  |  |
| Time clock |  |  |  |  |
| Selections / submittals |  |  |  |  |
| Warranties |  |  |  |  |
| CRM / leads |  |  |  |  |
| Subcontractor access |  |  |  |  |
| Mobile field use |  |  |  |  |

## C. Portal Discovery Questions

What do clients actually do in the portal today: view only, approve items, sign documents, pay invoices, send messages, or select finishes?

Do clients need separate portal views by project?

Do clients need notifications by email, text, or both?

Should clients be able to upload files/photos back to the builder?

Do subcontractors also need a separate portal or limited access view?

## D. QuickBooks Integration Questions

Which QuickBooks product do you use today: QuickBooks Online or QuickBooks Desktop?

What must sync between the app and QuickBooks: jobs, clients, vendors, bills, invoices, payments, estimates, time, budget actuals, or cost codes?

Is the sync one-way or two-way for each data type?

Who owns accounting data cleanup when sync conflicts happen?

Do you need approval flows before items sync to QuickBooks?

## E. Schedule + Operations Questions

Do you manage one master project schedule or separate schedules for each team?

Do clients need to see the full schedule or only selected milestones?

Do tasks require due dates, assignees, statuses, attachments, and reminders?

Do you need daily logs, weather capture, or field photo reports?

Do you need mobile-first field workflows for superintendents or crews?

## F. Financial + Change Order Questions

How are change orders created, priced, approved, and billed today?

Do you need client e-signature or written approval on change orders?

How do invoices get generated: fixed schedule, percent complete, progress billing, or milestone based?

Do you need job costing dashboards, budget vs. actual reporting, or profitability by job?

## G. Final Scoping Summary

| Item | Answer / Decision |
| --- | --- |
| Top 3 must-have features |  |
| Top 3 pain points with Buildertrend |  |
| MVP modules approved for build |  |
| QuickBooks integration scope |  |
| Users who need login access |  |
| Nice-to-have items for later phases |  |
| Items not needed |  |